## Slide 1
Expressive Tempo Controller
Adrien Bélanger - 261118168
~ Progress Update ~

## Slide 2
Project Idea and Changes in the plan
Project Idea
Control the tempo of a midi accompaniment
Two pedals, one for triggering the control, the other for setting the tempo
Changes in the plan
Changed from an Arduino based circuit to Teensy for better sampling rate and comprehensive MIDI capabilities
Added a Rotary Switch to control the power on/off and mode switching
Added USB-C controlling for the Teensy, as micro-USB is inconvenient

## Slide 3
What is done:
Prototype circuit implementation
Teensy familiarization
Full Circuit connected and all signals being read
Controlling the tempo of a midi accompaniment
What is left:
Finish the software implementation to control the tempo more intuitively
Soldering
Finish the box of the pedal and test
Finalize Report and Presentation
What is done, what is left

## Slide 4
Updated Timeline
Prototype Circuit Working
Get the program to work with Teensy and Max
Finish the final assembly, Final Report, Presentation
Done by Reading Break
Done by Mid November
Done by Early November
By Early December
Full circuit connected and implemented

## Slide 5
Show and tell